## Milestones for Brickon Project (Upwork.com)

| Milestone | Due date | Amount |
| --- | --- | --- |
| 1st/2nd week: publishing front end done 30 Jan 2024 (We will develop the frontend pages and not use the convertor so that we don't need to do the work again), 30th Jan 2024 should be available with wallet with singup (u created this one before, so we should check this too) + Publishing Mobile check comapring the OKX modification less | Jan 30, 2024 | $3,000.00 |
| (MC9 and Earn) should be working 7 th Feb 2024 with Admin CMS users can put USDT with the simple page (We will show an address where users will need to withdraw their funds to that wallet and then from the admin side subscriptions will be managed to display for MC9 and Earn service with admin functions) less | Feb 7, 2024 | $3,000.00 |
| (Spot and Future ) 14th Feb 2024 (Signup, Admin, KYC, Trading) | Feb 14, 2024 | $3,000.00 |
| (Spot and Future trading) with calculation (Long/Short) function by 1 march 2024 | Feb 26, 2024 | $3,000.00 |
| All QAQC done accoding to figma | Mar 17, 2024 | $3,000.00 |